TerraMine

Pre-Launch Punch List

Generated March 2026  |  v2.1.0 (Phase 2 Complete)

# Quick Reference Summary

| Item | Priority | Status |
| --- | --- | --- |
| 1. Personal Profile Screen (complete) | #1 — In Progress | 🔵 Active |
| 2. Settings Screen | #2 — High | 🟡 Needed |
| 3. Privacy Policy + Terms of Service | #3 — Blocker | 🔴 Blocker |
| 4. Account Deletion Flow | #4 — Blocker | 🔴 Blocker |
| 5. First-Launch Onboarding / Tutorial | #5 — High | 🟡 Needed |
| 6. Location Permission Rationale | #6 — High | 🟡 Needed |
| 7. AdMob GDPR/CCPA Consent | #7 — High | 🔴 Blocker |
| 8. Password Reset UI | #8 — Medium | 🟡 Needed |
| 9. App Store Assets | #9 — Blocker | 🔴 Blocker |
| 10. Sound Effects | #10 — Medium | 🟡 Needed |
| 11. Developer Accounts + Final Build | #11 — Blocker | 🔴 Blocker |
| 12. Deferred (Post-Launch) | Post-Launch | 🔵 Later |

# 1. 👤 Personal Profile Screen

The ProfileScreen.tsx skeleton is in place with four tabs (Portfolio, Properties, Visitors, Activity). Several sub-items remain incomplete before launch.

### 1a. Profile Header — Avatar & Edit

- Add profile photo / avatar using expo-image-picker

- Store uploaded image in Firebase Storage under /avatars/{userId}

- Display as circular image in the header

- Wire in the existing EditProfileModal.tsx to an Edit button in the header

- Display name and username should be separate fields if both exist

### 1b. Visitors Tab — Fix Visitor Names

- Currently shows raw userId.substring(0, 8) for visitors

- visitorNickname field already exists in CheckInData interface — populate it consistently at check-in time

- Fall back to 'Anonymous Miner' if nickname not available

### 1c. Activity Tab — Replace Stub

- Replace the 'Activity feed coming soon!' placeholder with real data

- Show chronological list of: properties purchased, check-ins made, games played, TB milestones

- Limit to last 50 events; paginate or use a 'load more' pattern

### 1d. Portfolio Tab — Clarify USD Earnings Label

- The 'Est. $X.XXXX' stat card label is ambiguous — clarify the time period (e.g., 'Est. Monthly' or 'Total Earned')

### 1e. Properties Tab — Empty State

- New users with 0 properties need a friendly prompt

- 'Head to the map to buy your first property! Tap any green square to get started.'

- Include a CTA button that navigates directly to the Map tab

# 2. ⚙️ Settings Screen

A dedicated Settings screen is required before launch. Move account management out of the profile header.

- Change display name / username

- Change email address

- Password reset (link to Firebase flow)

- Notification preferences (placeholder toggle is fine for v1)

- Account deletion — required by Apple (see Item 4)

- Links to Privacy Policy and Terms of Service

- App version number display

- Sign out button (move here from profile header)

- Mute toggle for sound effects (once Item 10 is done)

# 3. 📋 Privacy Policy + Terms of Service

Both documents must be written and hosted at publicly accessible URLs before Apple and Google will accept the app for review.

### Privacy Policy Must Cover

- Location data collection and usage

- Photo uploads and Firebase Storage

- Firebase Auth — account data retained

- AdMob / Google data sharing

- User-generated content (messages, photos at check-ins)

- Data deletion rights and how to request deletion

### Terms of Service Must Cover

- TB (TerraBucks) is virtual currency with no real-world cash value

- Minimum age requirement (recommend 13+)

- Acceptable use / prohibited conduct

- Limitation of liability

### Hosting Options (Free)

- GitHub Pages — create a /terramine-legal repo with index.html files

- Notion public page — share a public-facing Notion doc

- Google Sites — free, no-code hosting

### Where to Link

- Settings screen

- Login / registration screen (below sign-up button)

- App Store and Play Store listing pages

# 4. 🔐 Account Deletion Flow

Apple requires an in-app account deletion option accessible without contacting support. This has been mandatory since June 2023.

- Settings → 'Delete Account' → confirmation dialog

- On confirm: call Firebase Auth deleteUser()

- Also purge: Firestore users/{uid} document and sub-collections

- Consider: anonymize check-in records rather than hard-delete (keeps map data intact)

- Show a final warning: 'This will permanently delete your account and all properties. This cannot be undone.'

# 5. 🔔 First-Launch Onboarding / Tutorial

New users will have no idea how TerraMine works without guidance. A short onboarding flow dramatically reduces early churn.

- 3–5 swipeable intro cards shown once on first install

- Store hasSeenOnboarding flag in AsyncStorage

- Always show a Skip button

### Suggested Card Topics

- Card 1: What is TerraMine? (the grid, real-world map)

- Card 2: How to buy a property (walk up, tap green square, 100 TB)

- Card 3: How check-ins work (visit others' properties, earn TB)

- Card 4: What is TB? (virtual currency, use it to buy more land)

- Card 5: Boosts and daily activities (passive income, mini-games)

# 6. 📍 Location Permission Rationale

Apple and Google require a clear explanation before requesting sensitive permissions. Without this, some users will deny and the app will be broken for them.

- Show an in-app explanation screen or modal before calling requestPermissionsAsync()

- 'TerraMine uses your location to show nearby properties and verify check-ins. Your location is never shared with other players.'

- Handle the 'denied' state gracefully — show a message explaining what won't work and a button to open system Settings

- Do not assume location is always available — guard every location read

# 7. 🛡️ AdMob GDPR/CCPA Consent

Required for EU and California users. Without it, AdMob will limit or disable ads for affected users, reducing revenue.

- Integrate Google's User Messaging Platform (UMP SDK)

- Trigger the consent form on first launch, before any ads are shown

- Package: react-native-google-mobile-ads includes UMP support

- Test with a EU-simulated device before submitting

- AdMob account must also be fully approved and live production ads confirmed working

# 8. 🔑 Password Reset UI

Firebase already supports password reset via email. This is a small but necessary addition to LoginScreen.tsx.

- Add 'Forgot Password?' link on LoginScreen.tsx

- Call Firebase sendPasswordResetEmail(auth, email)

- Show success message: 'Check your email for a reset link'

- Estimated effort: 1–2 hours

# 9. 🖼️ App Store Assets

All assets must be prepared before submission. These take longer than expected — don't leave them for last.

### Icons

- App icon: 1024×1024 PNG, no alpha channel, no rounded corners (stores add those)

- Android adaptive icon: foreground layer + background layer separately

- Splash screen / loading screen image

### Screenshots

- iOS: iPhone 6.7" (required) + iPhone 6.5" (required) + iPad Pro 12.9" (if supporting iPad)

- Android: Phone screenshots (required) + 7" tablet (recommended)

- Minimum 3 screenshots per device size, maximum 10

- Show real gameplay: the map, a property detail, a mini-game, the profile screen

### Store Listing Copy

- Short description: 80 characters max (Android) / subtitle: 30 chars (iOS)

- Full description: up to 4000 characters — explain the game clearly

- Keywords: 100 characters (iOS only, comma-separated)

- 'What's New' text for first release

- Content rating questionnaire — expect 9+ or 12+ due to mild competition

# 10. 🎵 Sound Effects

Sound greatly improves game feel. Use expo-av which is already compatible with Expo SDK 54.

### Daily Activities

- Rock Conveyor: mechanical belt hum

- Coal Pile: pickaxe striking coal

- Sluice Box: water rushing/splashing

- Slot Machine: reel spin, win chime, loss thud

### Mini-Games

- Memory Match: card flip, match success, game win/fail

- Gold Rush: nugget collect, miss

- Miner Maze: footstep loop, wall bump, exit reached

- Laser Blast: laser fire, mirror bounce, diamond hit

### General

- Property purchase confirmation

- Check-in success

- Boost activation

- Add mute toggle in Settings (Item 2)

# 11. 🏪 Developer Accounts + Final Build

### Apple

- Apple Developer Program: $99/yr at developer.apple.com

- Must enroll before submitting to the App Store

- Allow up to 48 hours for enrollment approval

### Google

- Google Play Console: $25 one-time at play.google.com/console

- New accounts require identity verification

### Build & Submit

- Production build: npx eas-cli build --platform all --profile production

- Submit: npx eas-cli submit

- iOS requires TestFlight review before App Store review

- Android can go directly to closed testing → open testing → production

- First App Store review typically takes 1–3 business days

# 12. 🔜 Deferred — Post-Launch

These items are intentionally deferred to keep the launch scope manageable. Revisit after initial launch and user feedback.

- Google / Facebook social login

- LaserBlast mini-game completion (remaining assets + full integration)

- MinerMaze cleanup backlog (7 items: textures, mini-map, cone upgrades, time extension)

- Slot machine reel symbol redesign (current PNGs are placeholders)

- Property selling / trading

- Leaderboards

- Achievement system

- Social features (friends, messaging)

- Ad cap system re-evaluation (based on real usage data)

- Real USD cashout system

TerraMine Pre-Launch Punch List  |  March 2026  |  @malichimo